# SEF Project Budget

# Project Summary

## Organization Name

Organization name

## Project Title

Project title

# Project Budget

Please provide a line-item budget for your project through the end of this fiscal year, including anticipated source of funds. The budget must contain sufficient detail to allow Tides to understand how funds will be used (e.g., supplies, salaries/compensation, etc.). These must be separated into non-lobbying and lobbying (if any) expenditures. If you are not a 501(c)(3), please ensure the budget demonstrates that the SEF funds solely support the Proposed Work.

Please add additional line items as necessary or attach an excel file or other document if the space provided is insufficient.

| Expenditure category | Budgeted Amount |
| --- | --- |
|  | (pls see below) |

| anticipated source of funding | anticipated Amount |
| --- | --- |
|  | (pls see below) |

## Budget for  GASify &  geoCRM Development

This budget details Operational Expenses and projected Personnel/Labor costs involved in bringing the Doykait Mobilization Labs (DML) GASify platform and its first flagship application, geoCRM, to beta-ready status. We have allocated time for the development of technical articles that introduce generally useful aspects of our platform to open source communities.

Explicitly out of scope:

- Setup and ongoing operation of support/ticketing systems (e.g., Zendesk)
- Packaging and compliance work for Google Workspace Marketplace distribution
- Development of the commercial SMB-market packaging layer, (kept arm's-length and separately funded from this Fund)
- Post-beta production hardening, scaling infrastructure, and ongoing feature development beyond initial beta feedback
- General Doikayt organizational activities not specific to GASify/geoCRM (wiki content, unrelated blog posts, or other future products unrelated to this program)

## Summary Table

| Expenditure category | Budgeted Amount |
| --- | --- |
| Operations Support (Personnel) | $3,750 |
| GASify Framework (Personnel) | $38,625 |
| geoCRM App (Personnel) | $42,000 |
| Microsoft 365 Spike (Personnel) | $18,000 |
| Project Management Overhead, 10% of labor (Personnel) | $10,237.50 |
| Operational Expenses (non-personnel, see detail below) | $827.33 |
| Grand Total | $113,439.83 |

## Personnel/Labor Detail — assumes $75/hr blended rate

Rate basis: founder's approximate market rate on last consulting contract (2023) was $150/hr; blended at 50% to reflect nonprofit/mission-driven rate.

### Operations Support

| Task | Hours | Cost |
| --- | --- | --- |
| New Developer Onboarding Scripts (GitHub team member, Slack/Discord sign-in, etc.) | 50 | $3,750 |
| Subtotal | 50 | $3,750 |

### GASify Framework

| Task | Hours | Cost |
| --- | --- | --- |
| Fast Track Registration for GAS developer | 80 | $6,000 |
| GASify plugin - Hardening/Additional Testing | 80 | $6,000 |
| GASify plugin - Community article | 25 | $1,875 |
| Remote Invocation - retry/rate-limit throttle wrapper | 60 | $4,500 |
| Dual Logging Framework (Client/Server) | 40 | $3,000 |
| Preference Service | 30 | $2,250 |
| Clasp Integration | 20 | $1,500 |
| Sheet Structure (layout/header) Discovery | 40 | $3,000 |
| UI Components - Help System | 30 | $2,250 |
| UI Components - Dialog Components Library (overlay spinner, etc.) | 80 | $6,000 |
| Playwright End2End Test Harness | 30 | $2,250 |
| Subtotal | 515 | $38,625 |

### geoCRM App

| Task | Hours | Cost |
| --- | --- | --- |
| Input Form Generation - UI | 40 | $3,000 |
| Input Form Generation - Backend | 80 | $6,000 |
| QR Code Generation - UI | 20 | $1,500 |
| QR Code Generation - Backend | 40 | $3,000 |
| Field Trial & Feedback Incorporation (Input Form/QR) | 40 | $3,000 |
| Filtering - UI | 80 | $6,000 |
| Filtering - Backend | 180 | $13,500 |
| Field Trial & Feedback Incorporation (Filtering) | 40 | $3,000 |
| User Facing Documentation (video tutorials, etc.) | 40 | $3,000 |
| Subtotal | 560 | $42,000 |

### Microsoft 365 Spike

| Task | Hours | Cost |
| --- | --- | --- |
| Prototype: technical viability of MS365-targeted QR/sign-up features | 200 | $15,000 |
| Project Plan / Proposal for full working version | 40 | $3,000 |
| Subtotal | 240 | $18,000 |

Personnel/Labor Subtotal

| Engineering Effort | 1365 hrs | $102,375 |
| --- | --- | --- |
| Project Management Overhead (10% of labor) |  | $10,237.50 |
| Total | 1365 hrs | $112,612.50 |

## Grand Total

| Personnel/Labor Total | $112,612.50 |
| --- | --- |
| Operational Expenses Total | $827.33 |
| Grand Total | $113,439.83 |

## Anticipated Source of Funding Table

| Anticipated source of funding | Anticipated Amount |
| --- | --- |
|  | TBD |

## Additional Questions

Has your budget for the Proposed Work been approved by your organization? If so, who approved it?
As an unincorporated, single-founder organization, this budget was prepared and approved directly by Doikayt's founder, Chris Bedford.

Have you previously received funding from third parties for the proposed project? If so, from whom?
No — this project has been entirely self-funded to date from the founder's personal savings.

Please share details around your fundraising strategy.
Individual donors, foundation grants, other fiscal-sponsor candidates already in progress (Movement Strategy Center, Alliance for Global Justice, Southern Vision Alliance, Mockingbird Incubator, NOPI per your sponsors.json), something else?]

Are you currently using any specific online fundraising tools? If so, please list here.

What is your anticipated volume of contributions?